Collaborative To-Do List Application

Deliverable 1 — Initial Planning and Design

Course:  MSCS-632 Residency

Date:  October 2, 2026 (Friday — Day 1)

Team:  An Phan; Vatsalkumar Mukeshkumar Dholakiya

Repository:  github.com/anphan7/MSCS-632-Residency

# Deliverable 1 — Requirement Coverage

This report satisfies every element required for Friday's Deliverable 1. The table maps each requirement to the section that addresses it.

| Friday requirement | Addressed in |
| --- | --- |
| Application design — structure & features for each language | §2 Application Design (2.1–2.8) |
| Break into components; note major language differences | §2.4–2.6, §3 Component & Difference Breakdown |
| Create a GitHub repository for the group | Repository link above (created) |
| Task assignment — balanced roles | §4 Task Assignment |
| Timeline with daily milestones | §5 Timeline & Milestones |
| Documentation of design + anticipated challenges | Entire report; §6 Anticipated Challenges |

# 1. Project Goal

Build the same collaborative to-do list application twice — once with a Java backend and once with a JavaScript (Node) backend — behind one shared React frontend. The central deliverable is the comparison: how two languages solve an identical problem, with particular emphasis on concurrency (Java threads and locks versus the JavaScript asynchronous event loop).

## Core requirements (from the assignment)

- Data storage for tasks and user-specific views of tasks.

- Task categorization and status tracking (pending / completed).

- Support for concurrency so multiple users can edit tasks at the same time.

- Java: classes, object-oriented principles, concurrency via threads.

- JavaScript: async/await and promises, with JSON for data storage.

# 2. Application Design

## 2.1 Architecture

One React single-page application (the control variable) communicates with two interchangeable backends that implement the same REST contract. Only one backend runs at a time; React is pointed at the active backend through an environment variable. Same UI, same API, different language engine.

+--------------------------+

|   React SPA (frontend)   |   <- control variable

|  task UI, user switcher, |

|  category & status views |

+------------+-------------+

|  same REST contract (HTTP / JSON)

+-------------------+-------------------+

v                                       v

+---------------------+             +----------------------+

| Java backend        |             | Node backend         |

| (Javalin)           |             | (Express)            |

|  - OOP: User, Task  |             |  - async/await,      |

|  - threads + locks  |             |    Promises          |

|  - file persistence |             |  - event-loop concur.|

+----------+----------+             +-----------+----------+

v                                    v

tasks.json (Java)                     tasks.json (Node)

Why this shape: the frontend and REST contract are held constant, so any difference the audience sees in behavior, structure, or performance is attributable to the language/runtime rather than the UI — exactly what the comparison report and presentation require.

## 2.2 Design decisions locked in

- Frontend: one shared, swappable React app (Vite); VITE_API_URL selects the backend.

- Java stack: Javalin (lightweight) so thread handling and OOP remain visible.

- Node stack: Express.

- Concurrency: simulated within a single process per backend (no distributed system).

- Persistence: file-based; each backend owns its own tasks.json.

- Auth: none — a simple “who am I” user switcher; real authentication is out of scope.

## 2.3 Shared REST API contract

Both backends implement these routes identically. Identical request/response JSON is what makes the comparison fair.

| Method | Route | Purpose |
| --- | --- | --- |
| GET | /users | list users |
| GET | /tasks?assignee=&status=&category= | list / filter tasks (per-user views) |
| POST | /tasks | add task |
| PUT | /tasks/:id | edit / reassign / recategorize |
| PATCH | /tasks/:id/status | mark complete / pending |
| DELETE | /tasks/:id | remove task |
| POST | /simulate | concurrency demo: fire N simultaneous edits |

## 2.4 Data model (shared)

Task: id, title, description, category, status (pending | completed), assigneeId, createdBy, createdAt, updatedAt.

User: id, name.

Category: free-form string with a few seeded defaults (Work, Personal, Urgent).

## 2.5 Java backend design (shows OOP + threads)

- Classes: Task, User, TaskRepository (in-memory ConcurrentHashMap + file sync), TaskService (business logic), and Javalin route handlers.

- Concurrency: Javalin’s thread pool handles requests concurrently. The shared task store is guarded with a ReentrantReadWriteLock (or synchronized) so concurrent edits cannot corrupt state. /simulate launches multiple threads hitting the same task to demonstrate lock-based thread safety.

- Persistence: serialize the task map to tasks.json via Jackson on each change; load on startup.

- Build: Gradle (or Maven).

## 2.6 Node (JavaScript) backend design (shows async + JSON)

- Modules: taskStore.js (async JSON read/write), route modules, server.js.

- Concurrency: all I/O is async/await over Promises; the single-threaded event loop interleaves requests. /simulate fires Promise.all([...]) of many edits to show non-blocking concurrency. Because there are no OS threads or locks, writes are funneled through a serialized write queue to avoid lost updates — a direct contrast to Java’s locks.

- Persistence: fs.promises read/write of tasks.json.

- Build: npm.

## 2.7 React frontend design

- Stack: Vite + React.

- Components: UserSwitcher, TaskList, TaskForm, CategoryFilter, StatusToggle, SimulateButton.

- Coupling: talks only to the REST contract, so it is fully backend-agnostic.

## 2.8 Concurrency demonstration (presentation centerpiece)

The /simulate endpoint plus a UI button fire many simultaneous task edits:

- Java: demonstrates true multi-threading with lock-based synchronization.

- Node: demonstrates single-threaded event-loop concurrency with an async write queue.

This is the clearest side-by-side answer to “how does each language handle the same problem?”

## 2.9 Repository structure (one GitHub monorepo)

collab-todo/

|-- README.md            # functionality + build/compile/run instructions

|-- frontend/            # React (Vite)

|-- backend-java/        # Javalin + Gradle/Maven

|-- backend-node/        # Express

|-- docs/                # design report, APA comparison report, screenshots

'-- slides/              # presentation deck

# 3. Component Breakdown & Expected Language Differences

The application decomposes into four independently buildable units, each with a clear boundary. The table notes the major difference expected between the Java and JavaScript implementations of each.

| Component | Java approach | JavaScript (Node) approach |
| --- | --- | --- |
| Data store | ConcurrentHashMap + Jackson file sync | in-memory object + fs.promises JSON file |
| Concurrency | thread pool + ReentrantReadWriteLock | event loop + serialized async write queue |
| Domain model | typed classes (User, Task) / POJOs | plain objects / JSON literals |
| Web layer | Javalin routes, typed handlers | Express routes, async middleware |

# 4. Task Assignment

Work is divided so each member owns one backend, a balanced technical split.

| Member | Responsibilities |
| --- | --- |
| An Phan | Java backend (Javalin + threads), React frontend, repository/CI setup, shared REST contract, concurrency demo (/simulate). |
| Vatsalkumar Mukeshkumar Dholakiya | Node/Express backend, README authoring, testing checklist & bug log, screenshots, APA comparison-report drafting, slide deck, and half of presentation delivery. |

# 5. Timeline & Milestones

| Day | Deliverable | Milestones |
| --- | --- | --- |
| Fri (D1) | Planning & Design | This design report; GitHub repository created; roles and timeline defined. |
| Sat (D2) | Core Functionality | Both backends + React reach full CRUD, categories, status, per-user views, and basic concurrency; README and screenshots; brief report. |
| Sun (D3) | Final + Report + Presentation | Polish; /simulate concurrency demo; 2–3 page APA comparison report; slides; rehearse; present. |

# 6. Anticipated Language-Specific Challenges

These seed the Day-3 APA comparison report.

- Paradigm: Java is statically typed and class-centric; JavaScript is dynamically typed and multi-paradigm.

- Concurrency model: Java uses real OS threads with locks; Node uses a single-threaded event loop with async queues — different correctness strategies for the same race condition.

- Error handling: Java checked exceptions versus JavaScript try/catch plus rejected promises.

- Data handling: Java POJOs serialized via Jackson versus JavaScript native JSON (zero friction).

- Tooling/build: Gradle/JVM versus npm/Node; startup time and dependency models differ.

- Verbosity & dev speed: Java boilerplate versus JavaScript brevity, and the trade-offs in readability and safety.

# 7. Out of Scope (YAGNI)

- Real authentication / passwords.

- Networked or distributed multi-machine concurrency.

- A shared database or a store shared between the two backends.

- Two separate frontends.